Here's the plan based on everything we've found:

---

The Problem

You moved from a single-page site to individual service pages. Keywords with "photographer" in them are all dropping because no page owns that

word anymore. Your homepage H1 targets "headshots phoenix" (210/mo volume) while "professional headshot photographer" (33,100/mo volume) has no

page assigned to it at all. A competitor with half your domain authority outranks you because her H1 is the exact keyword.

---

The Plan (5 Phases)

Phase 1: Homepage — The Big Fix

This is where most of the ranking recovery will come from.

- Change H1 from "HEADSHOTS PHOENIX" → "PROFESSIONAL HEADSHOT PHOTOGRAPHER PHOENIX" (targets the 33,100/mo keyword)

- Change title tag → "Professional Headshot Photographer Phoenix | CMQ Headshots"

- Update meta description to lead with "Professional headshot photographer in Phoenix"

- Add the exact phrase "professional headshot photographer" to the first body paragraph (it currently appears zero times)

- Deduplicate the 5 H2s — you have "PROFESSIONAL HEADSHOTS PHOENIX" appearing twice, and "PROFESSIONAL PHOTOGRAPHY PHOENIX" is too broad. Rename

them to target distinct subtopics

- Expand content from ~800 words to ~1,500 words (competitors average 2,500+)

Phase 2: Fix Cannibalization Across Service Pages

- Business headshots page: Change H2 "PROFESSIONAL HEADSHOTS PHOENIX" to something unique (it's identical to a homepage H2, causing them to

compete)

- Actor headshots page: Demote 6 sub-type H2s (Commercial, Theatrical, Child, etc.) to H3s — they should nest under the parent H2 "TYPES OF ACTOR

HEADSHOTS"

- Corporate staff page: Remove non-content H2s ("Request a Quote", "What My Clients Say", duplicate new-hire heading) — down from 12 H2s to 9

Phase 3: About Page — Stop Competing for Commercial Keywords

- Change H1 from "PROFESSIONAL PHOTOGRAPHER PHOENIX AZ" → "ABOUT YOUR PHOENIX HEADSHOT PHOTOGRAPHER"

- The about page should build trust (E-E-A-T), not compete with the homepage for commercial keywords. The current H1 targets "professional

photographer" which is too broad and fights with the homepage

Phase 4: Index the Convention Headshots Page

- Remove noindex from /convention-headshots-phoenix — the page is already built with good content

- Add it to the sitemap

- Add internal links from the corporate page and homepage

- "Event headshots" has 90/mo volume with SEO difficulty of 11 (very easy) and "convention headshot photographer" has 10/mo with difficulty 10

- Don't repurpose the corporate page — it serves different buyers (HR directors vs. event planners)

Phase 5: Cleanup

- Demote FAQ section titles from H2 to H3 across all pages (corporate, team composite, ERAS, LinkedIn)

- Demote "Request a Quote" form headings from H2 to styled text

- These waste H2 slots on non-keyword content

---

What We're NOT Changing

- All service page H1s stay the same (business, corporate, actor, LinkedIn, realtor, lawyer, ERAS, team composite) — they're correctly targeting

their niche keywords

- The corporate staff page stays as-is (not repurposed) — it has 84% engagement rate, your highest

- Location pages stay noindexed for now (Scottsdale can be built out later)

---

How We'll Know It's Working

- Monitor GSC weekly for "professional headshot photographer phoenix" — was at 3.8 in Feb, now 5.8. Target: back to top 3 within 4-6 weeks

- Monitor "headshot photographer phoenix" — was 15.5, dropped to 22.4. Should recover

- Monitor "headshots phoenix az" — was 4.3, dropped to 8.8. Should recover

- Homepage sessions in GA4 (currently 254/month) should increase as rankings improve

Want me to start implementing?